# Building a FinTech Capital Markets Monitor

### Turning a weekly deal log into a longitudinal market-intelligence product

Prepared June 2026 · FinTech Coverage

## The problem

We capture excellent point-in-time data — a weekly deal log across eight coverage subsectors and a biweekly public-comps tracker — but we treat each like a balance sheet: produced, filed, never revisited. The value we leave on the table is the income statement: the capital flows, multiple trends, and sector rotation that only appear when you read the data across time.

We already hold hundreds of precedents and a running comps history in a single taxonomy. That longitudinal record is a genuine proprietary asset — and the basis for becoming our clients’ source of truth on what fintech assets are worth and who is about to transact.

## The product — a FinTech Capital Markets Monitor (three layers)

- The Tape — quantitative trends: capital rotation by subsector, valuation multiples over time, and the spread between private marks and public comps (our best market-temperature gauge; widening private premiums signal late cycle, public-over-private signals coming down-rounds and take-privates).

- The Narrative — a stateful weekly report per subsector plus a cross-sector synthesis, organized around a living Thesis Ledger that tracks each market thesis as it forms, builds, becomes consensus, or breaks.

- The Board — origination intelligence: active acquirers, consolidation plays (serial buyers rolling up a space), and companies statistically “due” to raise or sell.

## Design principle (given our tooling)

Deterministic math stays in Excel. Language synthesis happens in NotebookLM/Gemini. Raw data never leaves OneDrive.

LLMs are unreliable computing multiples across hundreds of rows, and our data cannot natively reach the Google tools. So we compute exact numbers where the data already lives (Excel/OneDrive) and push only finished, shareable summaries into NotebookLM and Agent Builder for narration and querying. This keeps output defensible and keeps proprietary data in-tenant.

## Toolchain mapping

| Layer | Built in | Notes |
| --- | --- | --- |
| Data + Math (The Tape, The Board) | Excel on OneDrive | Where the data already lives; PivotTables are exact, compliant, no migration |
| Narrative + Thesis Ledger | NotebookLM | Grounded synthesis with citations over weekly logs + exported Tape summaries |
| Report drafting / persona | Gemini | Saved prompt (Gem if available) for a consistent house voice |
| Queryable corpus + automation | Agent Builder | Phase 3: a grounded “coverage analyst” agent over exported deal data |

## How it stays “stateful” without a database

Two mechanisms, because none of these tools remembers on its own: 1. The corpus is the memory. Each week we add the new deal log + Tape summary as NotebookLM sources; history accumulates and is never re-derived. 2. The Thesis Ledger is one living document that is both input and output. Each week NotebookLM reads the prior ledger, scores new deals against every open thesis (confirm / contradict / new), and we save the update back. That ledger is the income statement, in prose.

## Data hygiene — the one prerequisite

- A fixed schema on the deal log: date · subsector · type · target · acquirer/lead · geography · EV · amount · valuation · EV/Rev · EV/EBITDA · stage · theme_tags · source.

- A controlled vocabulary for subsector (the eight) and theme_tags.

- The comps tracker appended with a date stamp each cycle — never overwritten — so the biweekly snapshots become a time series. (If we have been overwriting, the trend clock starts now and we backfill what we can.)

## Rollout

- Phase 0 — Foundation (wk 1): lock the schema in the Excel master; consolidate the historical deals; begin stamping comps snapshots.

- Phase 1 — The Tape (wk 1–2): Excel PivotTables for sector rotation, multiples-over- time, and the private–public spread. The immediate “we’ve had this the whole time” moment.

- Phase 2 — The Narrative (wk 2–3): stand up the NotebookLM notebook + a standing weekly prompt + the Thesis Ledger, and pilot on InsurTech (gradeable against the existing third-party benchmark). Optional: NotebookLM Audio Overview as a distributable briefing.

- Phase 3 — The Board + Agent Builder: origination pivots, then a grounded agent the coverage team can query in plain English (“every InsurTech deal above 5x revenue since 2024”).

## Honest constraints & mitigations

- OneDrive ↔ Google has no native connector → one manual export/upload step per week. Mitigation: keep raw data and math in Excel; push only finished summaries across, so data movement is minimal and low-exposure.

- Gemini basic has no code interpreter → all computation in Excel (no loss; Excel is exact).

- Agent Builder is retrieval, not a calculator → it grounds aggregate queries best on structured data (BigQuery). Treat true “ask-the-numbers” as a Phase-3 stretch; Excel covers aggregates until then.

## To start

I need two things to finalize the build: the deal-log column list and the comps-tracker column list, plus confirmation of whether comps history has been preserved or overwritten. From there: the starter kit (schema, Tape pivot recipes, NotebookLM standing prompt, Thesis Ledger + weekly report templates) and an InsurTech pilot.